## Slide 1
MBABANE INFORMAL SETTLEMENTS UPGRADING PROJECT EXPERIENCE
SIMPHIWE DUBE-NTSHINGILA

## Slide 2
In Mbabane, the Urban Development Project focused on upgrading four communities, these were Msunduza; Nkwalini Zone 2; Nkwalini Zone 4 and Mahwalala Zone 6A & B
Initially the UDP project was implemented by the Swaziland National Housing Board (SNHB) which begun by upgrading Msunduza (completed in 2002)
Prior to taking over the UDP components from SNHB, Council was in 2000, assigned the upgrading of Mahwalala Zone 5 as a pilot project
the upgrading of Nkwalini Zone 2, Nkwalini Zone 4 and Mahwalala Zone 6A & B was undertaken by Municipal Council of Mbabane between 2005 - 2008
The upgrading involved the provision of improved services like tarred roads, street lights, water and sanitation and cadastral survey and issuing title to qualifying occupants
The UDP projects are full cost recovery, hence project beneficiaries were expected to repay the upgrading costs
BACKGROUND TO THE URBAN DEVELOPMENT PROJECT

## Slide 3
PREPARATION OF TOWNSHIP LAYOUT DESIGNS
Consultants are engaged to prepare township layout designs for the communities being upgraded in preparation for submission to the Human Settlements Authority for approval
SURVEYING AND PEGGING
The surveyor Generals office is engaged to undertake the surveying and pegging of individual plots as per the layout designs
ALLOCATIONS PROCESS
Allocation requests are submitted to the Zone Leadership which then forwards the requests to the Allocations Committee for discussion and approval
Allocations lists are advertised in the two newspapers
Beacon/peg identification exercise
Letters of offer outlining the property details and plot price are drafted and given to those allocated
Infrastructure implementation costs are prepared by the consultant.
INFRASTRUCTURE COST RECOVERY
Residents allocated plots are required to repay the plot prices within a period of 60 months/5years
Once the plot price is fully paid, the plot owner obtains formal title in the form of a 99 Year Lease Agreement registered at the Deeds Registry Office
If plot price is not fully paid within the 60 months, Council should begin implementing a 2% interest charge on the outstanding balance of the plot price
UDP UPGRADING PROCESS

## Slide 4
CHALLENGES ENCOUNTERED
extremely slow payment of the plots from the beneficiaries of the upgrading project sites (outstanding commitment fees and overdue full plot price payments)
Lack of power to implement the UDP allocation conditions of the (Council was reported to the Ministry of Housing and Urban Development when attempting to implement the allocation conditions
Unwillingness of residents to get 99 Year Lease Agreement on completion of the plot price payment (rates evasion)
Unaffordability of allocated residents is a major concern and residents are now selling their plots in the secondary/informal market
Conditions of the 99 Year Lease prohibiting the transfer of vacant properties further exacerbate the sale of plots informally

## Slide 5
TOWNSHIP | TOTAL NUMBER OF PLOTS | PLOTS WITH 100% OUTSTANDING BALANCE | PLOTS THAT HAVE BEEN COMMITED FOR (E400 PAYMENT) | PLOTS WITH MORE THAN E400 PAYMENT | FULLY PAID PLOTS | NUMBER OF LEASES REGISTERED | LEASES AWAITING REGISTRATION
Summary UDP | 2572 | 785 | 736 | 697 | 354 | 202 | 152
SUMMARY OF OVERALL UDP PLOT PRICE PAYMENTS
Chart: 
| 100% Outstanding Balance | E400 Commitment Fee paid | More than E400 paid | Fully Paid
PLOT PRICE PAYMENTS CHART | 785 | 736 | 697 | 354

## Slide 6
TOWNSHIP PLOT PRICE PAYMENTS PROFILE – NKWALINI ZONE 2
TOWNSHIP | TOTAL NUMBER OF PLOTS | PLOTS WITH 100% OUTSTANDING BALANCE | PLOTS THAT HAVE BEEN COMMITED FOR (E400 PAYMENT) | PLOTS WITH MORE THAN E400 PAYMENT | FULLY PAID PLOTS | NUMBER OF LEASES REGISTERED | LEASES AWAITING REGISTRATION
NKWALINI ZONE 2 | 585 | 202 | 149 | 159 | 75 | 52 | 23
Chart: 
| 100% Outstanding Balance | E400 Commitment Fee paid | More than E400 paid | Fully Paid
PLOT PRICE PAYMENTS CHART | 202 | 149 | 159 | 75

## Slide 7
TOWNSHIP | TOTAL NUMBER OF PLOTS | PLOTS WITH 100% OUTSTANDING BALANCE | PLOTS THAT HAVE BEEN COMMITED FOR (E400 PAYMENT) | PLOTS WITH MORE THAN E400 PAYMENT | FULLY PAID PLOTS | NUMBER OF LEASES REGISTERED | LEASES AWAITING REGISTRATION
NKWALINI ZONE 4 | 809 | 171 | 212 | 298 | 128 | 70 | 58
Chart: 
| 100% Outstanding Balance | E400 Commitment Fee paid | More than E400 paid | Fully Paid
PLOT PRICE PAYMENTS CHART | 171 | 212 | 298 | 128
TOWNSHIP PLOT PRICE PAYMENTS PROFILE – NKWALINI ZONE 4

## Slide 8
TOWNSHIP PLOT PRICE PAYMENTS PROFILE – MAHWALALA ZONE 6
TOWNSHIP | TOTAL NUMBER OF PLOTS | PLOTS WITH 100% OUTSTANDING BALANCE | PLOTS THAT HAVE BEEN COMMITED FOR (E400 PAYMENT) | PLOTS WITH MORE THAN E400 PAYMENT | FULLY PAID PLOTS | NUMBER OF LEASES REGISTERED | LEASES AWAITING REGISTRATION
MAHWALALA ZONE 6 | 1178 | 413 | 375 | 240 | 151 | 80 | 71
Chart: 
| 100% Outstanding Balance | E400 Commitment Fee paid | More than E400 paid | Fully Paid
PLOT PRICE PAYMENTS CHART | 413 | 375 | 240 | 151

## Slide 9
TOWNSHIP | TOTAL NUMBER OF PLOTS | PLOTS WITH 100% OUTSTANDING BALANCE | PLOTS THAT HAVE BEEN COMMITED FOR (E400 PAYMENT) | PLOTS WITH MORE THAN E400 PAYMENT | FULLY PAID PLOTS | NUMBER OF LEASES REGISTERED | LEASES AWAITING REGISTRATION
MAHWALALA ZONE 5 | 820 | 196 | 46 | 373 | 205 | 139 | 66
Chart: 
| 100% Outstanding Balance | E400 Commitment Fee paid | More than E400 paid | Fully Paid
PLOT PRICE PAYMENTS CHART | 196 | 46 | 373 | 205
TOWNSHIP PLOT PRICE PAYMENTS PROFILE – MAHWALALA ZONE 5

## Slide 10
PROPOSED SOLUTIONS
Council forwarded a request to the Ministry of Housing and Urban Development to amend the conditions of the 99 Year Lease title to permit the transfer of vacant plots
Political decision is required to empower Council to be in a position to withdraw plot allocations for those who have not committed or completed paying their plot prices for their allocated plots, within the specified timeframes
Council prepared an Indigent Policy to address the issues of those who are destitute and cannot afford to pay the plot prices and have no place to relocate to other than the project area
Conditions of the 99 Year Lease prohibiting the transfer of vacant properties further exacerbate the sale of plots informally
For future upgrading projects Council has proposed increased payments and staggered rights based on the amount paid
Council now requires the plot price to be settled in full prior to permitting development of rental units